THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| CONTRACT No. SCM of 15/16 | Upgrading of the Moses Mabhida Road | Royal Haskoning | (a) Approval of Variation Order No. 9 for the Additional Professional Fees for contract supervision, administration and negotiations to conclude contract No. SCM 26 of 16/17 upgrading of Moses Mabhida Road from KM 7.5 to KM 8.8 (b) The provision to be made for payment of the Royal Haskoning, costs amounting to, R1 362 111,56 (excl. VAT) for the additional contract administration and supervision costs to conclude this project (c) Royal Haskoning contract value would be revised to R29 537 734,48 (excl. VAT) equating to 101,98% of their original contract value. (d)That it be noted that the Royal Haskoning contract date was extended until 30th November 2023 to include the 12 months' retention period applicable on this contract |

Affected parties must submit representation not later than 12 May 2023 addressed to: Acting Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mr L.H. Mapholoba, Telephone 033 392 2002; Email: Lulamile.Mapholoba@msunduzi.gov.za.