THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| CONTRACT NO. SCM 6 OF 2021/2022 | CONTRACT NO. SCM 6 OF 2021/2022: UPGRADE OF 0,5KM LONG MAKHATHINI ROAD IN WILLOWFOUNTAIN | XB CONSTRUCTION | Approval of Variation Order No 1: (a) That the Variation Order to an amount of R2 435 795 Excl. VAT (49% of the contract price). (b) That it be NOTED that contract duration will be revised from 9 months to 12 months and the Contract Price will be revised from R4 959 665 to R7 031 460 Excl. VAT) to cater for the Variation Order. |

Affected parties must submit representation not later than 04 November 2022 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mr L. H. Mapholoba, Telephone 033 392 2002; Email: Lulamile.mapholoba@msunduzi.gov.za.