THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT
In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:
	Contract Number
	Project Name
	Name of Service Provider
	Proposed Amendment

	Contract No.
SCM 49 of 15/16
	APPOINTMENT OF AN IMPLEMENTING AGENT FOR THE PACKAGING, DESIGN, AND IMPLEMENTATION OF THE SIGNAL HILL/ PEACEVALLEY 3 INTEGRATED RESIDENTIAL DEVELOPMENT PROJECT COMPRISING 3000 UNITS
	SLB Consulting / 
BMK Consulting
	1) The extension of time in order to align with the Tripartite Agreement and facilitate the continuation of the construction of bulk engineering services for a period of 36 months commencing from 13th December 2026 to 13th December 2029 to enable the Implementing Agent to proceed to the next phase of the project, namely the installation of engineering services.
2) The extension of time is necessary to ensure alignment between the Appointment Letter and the Tripartite Agreement prior to formal signing by the Municipality, thereby ensuring contractual compliance and continuity of project implementation.
3) The extension be noted in terms of Section 116(3) of the Municipal Finance Management Act.



affected parties must submit representation not later than 07 May 2026 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg. 
For Enquiries: Mr S. F. Mndebele, Telephone 033 392 2002; Email: Felani.Mndebele@msunduzi.gov.za
1

