THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| Contract No. 4/S36 OF 21/22 | CONTRACT No.4/S36 OF 21/22: APPOINTMENT OF SERVICE PROVIDER FOR SOFTWARE UPGRADE AND MAINTENANCE OF THE SCADA SYSTEMS | ADROIT TECHNOLOGIES | Approval of Variation (a) The approval of 14 % variation of which is R 150 827.90 excl. VAT which will increase the target value from R1 077 342.15 to R 1 228 170.05 to accommodate future projects that will be done. (b)It was noted that the price increase was caused by work done from Department of Water and Sanitation, procurement of SCADA hardware and installation of SCADA hardware, which contributed to cost in which they were not catered during the contract establishment. (c)It was noted that the existence of this contract has also assisted the Water and Sanitation Department a great deal in fast-tracking service delivery from their side and compliance with AG requirements. |

Affected parties must submit representation not later than 12 April 2024 addressed to: Acting Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mr S. Hlela, Telephone 033 392 2002; Email: Sanele.Hlela@msunduzi.gov.za.