THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT
In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:
	Contract Number
	Project Name
	Name of Service Provider
	Proposed Amendment

	Contract No.
SCM47of24/25
	APPOINTMENT OF A LEGAL FIRM TO UNDERTAKE CONVEYANCING AND PROPERTY TRANSFER


	MABASO & PARTNERS ATTORNEY


	1) The the extension of time on Contract No. SCM 47 of 24/25 for a further 6 months from the contract end date which is the 8th of June 2026 for the land acquisition transfer and registration of properties.
2) To acquire 11 additional properties and associated compensation to landowners and related transfer costs for the registration of properties under municipal ownership be noted in terms of section 116 (3) in terms of the Municipal Finance Management Act (MFMA).
3) It Noted that the amendment of the contract amounts to an additional amount of R4 666 622,00 (Excl. Vat) to accommodate the compensation of landowners for 11 additional properties and related transfer costs to include operational expenditure drafting of Sale Agreements. 
The cost breakdown is summarized as follows:
I. Compensation to be paid to Landowners for signed Sale Agreements- R4 462 600,00 (96%).
II. Transfer related cost to be Paid to Service provider – R 204 022,00 (4 %).
4) It noted that the project is funded by Department of Human Settlements Land Acquisition Grant



affected parties must submit representation not later than 11 June 2026 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg. 
For Enquiries: Mr S. F. Mndebele, Telephone 033 392 2002; Email: Felani.Mndebele@msunduzi.gov.za
1

