THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| SCM7Rof2021 | VARIATION OF EXISTING WILSON AND PASS INCORPORATED CONTRACT [SCM 7-R OF 20/21] TO COMPLETE THE COMPLIANCE CONSTRUCTION CONTRACT AND THE COMPLIANCE RELATED ITEMS AT THE NEW ENGLAND ROAD LANDFILL SITE | WILSON AND PASS | (a) The extension of Wilson and Pass Inc’s contract to conclude on the Waste Management License compliance related variation items at the Landfill Site, continue undertaking environmental monitoring and undertake the Waste Management License applications process. (b) It noted that the extension is for a period of 3 months from date of expiry and ending in September 2025. (c) It noted that the extension amounts to a variation percentage of 3,7% (R 540 556.52 Excl. vat) noting the total of 26.7% percent variation on professional fees of the existing 3-year contract. (d) This report be noted in terms of Section 116 (3) of the Local Government: Municipal Finance Management Act No.56 of 2003. |

affected parties must submit representation not later than 19 June 2025 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mrs N. Ngcobo, Telephone 033 392 2002; Email: nelisiwe.ngcobo@msunduzi.gov.za