THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| Contract No. SCM 12 of 20/21 | Lease of X -Ray security screening equipment and conveyor belt equipment for the Pietermaritzburg Airport | HISSCO | (a) The extension of time on a month – to month basis for a period not exceeding 3 months commencing on the 07th of January 2025 to the 06th of March 2025 while the business unit completes the procurement process for the appointment of a service provider. (b) It was noted that this is the 5th extension requested by the business unit and the percentage variation is 6.5% and during this extension the expenditure will be R34 383 per month and a total of R103 149.9 over the 3-month period and when including the previous variations, the total variation to date will now be 36.6% |

Affected parties must submit representation not later than 03 January 2025 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mrs N. Ngcobo, Telephone 033 392 2002; Email: nelisiwe.ngcobo@msunduzi.gov.za