THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| Contract No. SCM 7-R OF 20/21 | TO COMPLETE THE COMPLIANCE CONSTRUCTION CONTRACT AND THE COMPLIANCE RELATED ITEMS AT THE NEW ENGLAND ROAD LANDFILL SITE | WILSON AND PASS INCORPORATED | (a) The extension of Wilson and Pass Inc’s contract to conclude on the Waste Management License compliance related variation items at the Landfill Site, continue undertaking environmental monitoring and undertake the Waste Management License application process for a period of 6 months ending in June 2025. (b) It was noted that the total percentage variation to date is 23% of the total value of the contract over the 3 years. |

Affected parties must submit representation not later than 03 January 2025 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mrs N. Ngcobo, Telephone 033 392 2002; Email: nelisiwe.ngcobo@msunduzi.gov.za