THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| Contract No. SCM 34 OF 18/19 | APPOINTMENT OF IMPLEMENTING AGENT FOR PLANNING, DESIGN AND CONSTRUCTION OF MKHONDENI SACCA INFORMAL SETTLEMENTS | Map Africa Consulting Engineering | (a)The extension of time for the period of twelve (12) months, from 08 March 2025 to 07 March 2026. (b) It noted that the extension of time will not have financial implications (c) The extension be noted in terms Of Section 116 Municipal Finance Management Act No.56 of 2003. |

affected parties must submit representation not later than 03 April 2025 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mrs N. Ngcobo, Telephone 033 392 2002; Email: nelisiwe.ngcobo@msunduzi.gov.za