THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| CONTRACT NO. SCM 9 OF 16/17 | IMPLEMENTING AGENT TO UNDERTAKE THE PRE-FEASIBILITY AND DETAILED FEASIBILITY STUDIES INCLUDING PLANNING, DESIGN AND CONSTRUCTION OF THE HAREWOOD HOUSING PROJECT COMPRISING APPROXIMATELY OF 900 LOW COST INCOME HOUSING UNITS AND 100 SITE AND SERVICE STANDS | MASEKO HLONGWA AND ASSOCIATES | Approval of Extension of Time (5 Months): (a) That the 5 months’ extension of time for the appointment letter for the implementing agent of the Harewood Information Settlement Upgrade Project (SCM 9 of 16/17). (b) That it be NOTED that this extension of time does not have any financial implications. (c) That it be NOTED that it has been confirmed by the Department that this extension is not because of non-performance from the side of the service provider and it is not as a result of poor planning from the side of the Municipality. |

Affected parties must submit representation not later than 11 November 2022 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mr L. H. Mapholoba, Telephone 033 392 2002; Email: Lulamile.mapholoba@msunduzi.gov.za.