THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| Contract No. E8 of 2020 | SUPPLY & DELIVERY OF ELECTRICITY METERS FOR DOMESTIC & SMALL POWER USER (SPU) WITH ADVANCED METERING INFRASTRUCTURE (AMI) | Conlog | (a) The extension of time for a period of 3 months starting from the expiry date of 17 August 2024. (b) This is a second extension of the contract and the expected expenditure on the extension amounts to R2 975 280.00 excluding VAT and it equates to 18.49% of the original contract value. (c) The total variation percentage to date including the previous extension amounts R 5 407 660.00 excluding VAT which to 33.60% of the original contract value. (d) The original contract rates will continue to apply subject to price escalations Approved. |

Affected parties must submit representation not later than 13 September 2024 addressed to: Acting Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mr S. Hlela, Telephone 033 392 2002; Email: Sanele.Hlela@msunduzi.gov.za.