THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| Contract No. SCM 12 OF 20/21 | LEASE OF X-RAY SECURITY SCREENING EQUIPMENT AND CONVEYOR BELT EQUIPMENT FOR THE PIETERMARITZBURG AIRPORT | HISSCO (Pty) Limited | (a)The extension of time on a month-to-month basis for a period not exceeding six (6) months commencing on the 7th of April 2025 ending on the 6th of October 2025 while the business unit completes the procurement process for the appointment of a service provider (b) It noted that the the requested extension amounts to R34 383 (EXCL VAT) per month and a total of R206 839.8 (EXCL VAT) for the 6 months and this is a percentage variation of 12.5% and this will bring the total variation percentage on the contract to 49.1%. (c) This extension of time will lapse as soon as the new service provider has been appointed. (d) The extension is noted in terms of Section 116 of the Municipal Finance Management Act. (e) It noted that this contract has been advertised more than twice, and the Council has not been successful in making an appointment in both those attempts as there were no responsive bidders. |

affected parties must submit representation not later than 17 April 2025 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mrs N. Ngcobo, Telephone 033 392 2002; Email: nelisiwe.ngcobo@msunduzi.gov.za