THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| CONTRCAT NO. SCM 13 OF 16/17 | APPOINTMENT OF AN IMPLEMENTING AGENT FOR THE PLANNING AND CONSTRUCTION OF 250 LOW COST HOUSING UNITS AND 20 TEMPORARY STRUCTURES AND DEMOLITION OF EXISTING STRUCTURES FOR SITE 11 HOUSING PROJECT | MAKHAOTSE NARASIMULU AND ASSOCIATES | Approval of Extension of Time: (a) That the extension of time for a period of 8 months starting from 1st Of November 2022 to 31st of July 2023 for Contract SCM 13 of 16/17 for the planning and construction of 252 low cost housing units and 20 temporary structures and demolition of existing structures for Site 11 Housing Project. (b) That the Provincial Department of Human Settlements (PDOHS) has changed the agreements from Bilateral to Tripartite agreements. (c) That it is NOTED that the Increased Quantum Will be confirmed Once approval is received from the Department. (d) That there are no additional Financial Implications either than the ones that the business unit has applied for. |
| CONTRACT NO. SCM 55 of 18/19 | APPOINTMENT OF A SERVICE PROVIDER TO UNDERTAKE DETAILED FEASIBILITY AND DETAILED PLANNING STUDIES FOR THE OPERATION SUKUMA SAKHE OSS PHASE 2 HUMAN SETTLEMENTS PROJECT FOR A PERIOD OF 12 MONTHS | ISIBUKO DEVELOPMENT PLANNERS | Approval of Extension of Time: (a) That the extension of time for period of 12 months for the contract No. SCM 55 of 18/19 for Isibuko Development Planners currently undertaking detailed feasibility and detailed planning studies for the operation Sukuma Sakhe OSS Phase 2 Human Settlement Project. |

Affected parties must submit representation not later than 18 November 2022 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mr L. H. Mapholoba, Telephone 033 392 2002; Email: Lulamile.mapholoba@msunduzi.gov.za.