THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| Contract No. E46 OF 2021 | PROVISION OF STANDARD REVENUE PROTECTION WORKS TO LOW VOLTAGE (LV) ELECTRICAL INFRASTRUCTURE | Panel | (a) Extension of time commencing from the 31st of August 2025 to the 30th of November 2025 (b) All labour rates and the conditions of the contract as applicable to the current Contract E46 of 2021 remain unchanged during this period. (c) It noted that this is the second extension and the anticipated expenditure for the extension period is R1 500 000.00, which is 23.15% of the contract value and is subject to account issued for disconnection (d) The variation percentage on the first extension was 35% and the total variation percentage to date will be 58.15%. (e) That the report be noted in terms of Section 116 (3) of the Local Government: Municipal Finance Management Act No.56 of 2003. |

affected parties must submit representation not later than 18 September 2025 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mr S. F. Mndebele, Telephone 033 392 2002; Email: Felani.Mndebele@msunduzi.gov.za