THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| Contract No. SS 11 OF 20/21 | APPOINTMENT OF A SERVICE PROVIDER FOR HIRE OF VEHICLES, MECHANICAL PLANT AND TRANSPORTATION | Panel | (a) The fifth extension of time for period of 2 months starting from the 1st of February 2025 to the 31st of March 2025. (b) The anticipated expenditure for this extension is R4 500 000,00 with a percentage variation of 7.89% (c) The total percentage variation on the contract will be 30.35% including the expenditure on the previous extensions. (d) It was noted that a Fourth Extension was approved by the Municipal Manager from the 30th of December 2024 to the 31st of January 2025 but there was no expenditure, and no orders were placed during this period. (e) The extension be noted in terms of Section 116(3) of the Municipal Finance Management Act. (f) The expenditure on the extension will be monitored closely so that it will be capped at R4 500 000,00 |

Affected parties must submit representation not later than 20 February 2025 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mrs N. Ngcobo, Telephone 033 392 2002; Email: nelisiwe.ngcobo@msunduzi.gov.za