THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| Contract No. SCM 31 OF 21/22 | PROVISION OF SAP SUPPORT, MAINTENANCE SERVICES AND SYSTEM ENHANCEMENTS FOR THE MSUNDUZI MUNICIPALITY AND ITS ENTITIES | ZIMELE ERP IT SERVICES | (a) Extension of time for a period of 3 months starting from the 1st of September 2025 to the 30 of November 2025. (b) It noted that the estimated cost for the duration of 3 months is R3 696 000 excluding VAT, this extension makes a percentage 7%, and it must be further noted that this contract is rate based (c) It noted that a variation of 14.8% which was equivalent to R8 100 000 of the contract value was approved in 2023 and when you include this extension of 3 months, the total variation percentage on the Contract goes up to 21.8%. (d) That the report be noted in terms of Section 116 (3) of the Local Government: Municipal Finance Management Act No.56 of 2003. |

affected parties must submit representation not later than 25 September 2025 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mr S. F. Mndebele, Telephone 033 392 2002; Email: Felani.Mndebele@msunduzi.gov.za