THE MSUNDUZI MUNICIPALITY

PUBLIC NOTICE

NOTICE OF AMENDMENT TO CONTRACT

In terms of the Municipal Finance Management Act Section 116(3) (a) and (b) notice is hereby given for the proposed amendment of the contract listed below:

| Contract Number | Project Name | Name of Service Provider | Proposed Amended |
| --- | --- | --- | --- |
| E36 OF 2020 | EQUIPMENT TESTING AND FAULT LOCATION SERVICES WITHIN THE MSUNDUZI MUNICIPALITY’s AREA OF SUPPLY | Imbawula Technical | (a) Extension of the Contract E36 of 2020 on a month-to-month basis not exceeding three (3) months from 01 June 2025 (b) It noted that notes that the Extension is not for the whole Contract it is only for the section that is currently undergoing the objection process. (c) All the conditions of the contract and escalations as applicable to the current Contract E36 of 2020 remain unchanged during this period. (d) It noted that the contract has had five (5) extensions to date and the total expenditure for previous extensions is R 2 808 610.36, which is 29.4% of the contract value. (e) The anticipated expenditure within the next extension is R 1000 000.00 which is 10.5% of the contract value, therefore, the total expenditure for extensions will be R3 808 610.36, Which is 39.9% of the contract value. (f) This extension be noted in terms of Section 116 of the Municipal Finance Management Act. |

affected parties must submit representation not later than 26 June 2025 addressed to: Municipal Manager, City Hall, Chief Albert Luthuli Street (Commercial Road), Pietermaritzburg.

For Enquiries: Mrs N. Ngcobo, Telephone 033 392 2002; Email: nelisiwe.ngcobo@msunduzi.gov.za